OPTI-PLAN

# Master Development & Audit Document

Stage-gated product, UX, engineering, security, PWA, subscription and release framework

| Document control | Value |
| --- | --- |
| Product | Opti-Plan |
| Prepared for | OptiEdge Nigeria |
| Document version | 1.0 |
| Date | 24 August 2026 |
| Product type | Subscription Web App + Progressive Web App (PWA) |
| Primary UX goal | Simple enough for a first-time user; powerful enough for recurring money planning |
| Release model | Build -> Test -> Audit -> Fix -> Re-test -> Sign off -> Proceed |

CORE PRODUCT PROMISE Know what comes in. Know where it goes. Know what you have left. Plan what happens next.

NON-NEGOTIABLE Opti-Plan must never become an accounting dashboard that overwhelms ordinary users. Every feature must justify its complexity by making money management easier, clearer or more actionable.

Controlled document status: Working master. Update the version whenever a gate, scope, pricing, architecture or release requirement materially changes.

# Contents

1. Executive Summary

2. Product Definition and Non-Negotiable Principles

3. Audit Governance and Severity Model

4. Ethical Behavioral Engagement System: Variable Rewards and FOMO

5. Product Architecture and MVP Boundary

6. Phase 0 - Governance & Product Requirements

7. Phase 1 - User Experience & Information Architecture

8. Phase 2 - Visual Design System

9. Phase 3 - Technical Architecture

10. Phase 4 - Engineering Foundation & CI

11. Phase 5 - Data Model, Privacy & Row-Level Security

12. Phase 6 - Authentication & Account Lifecycle

13. Phase 7 - Core Money Engine

14. Phase 8 - Dashboard, Activity & Search

15. Phase 9 - Planning, Goals & Bills

16. Phase 10 - Behavioral Engagement Layer

17. Phase 11 - Subscription, Paywall & Entitlements

18. Phase 12 - PWA, Offline & Sync

19. Phase 13 - Accessibility

20. Phase 14 - Security & Privacy Audit

21. Phase 15 - Performance, Reliability & Observability

22. Phase 16 - QA, E2E & Release Candidate

23. Phase 17 - Beta & UAT

24. Phase 18 - Production Launch Gate

25. Phase 19 - Post-Launch Monitoring & Optimization

26. Master Definition of Done

27. Evidence Pack Template

28. Feature Audit Template

29. Release Sign-Off

30. Standards and References

# 1. Executive Summary

Opti-Plan is a subscription-based personal money planning web application designed to work as a Progressive Web App. Its product logic comes from the earlier universal money-management workbook: users record money in, record money out, understand what remains, plan savings and bills, and review progress without needing accounting knowledge.

This document is the controlling development and audit framework from product definition through production launch. It is intentionally stage-gated. A phase is not complete because code has been written or a screen looks finished; it is complete only when requirements are met, evidence exists, audit checks pass, defects are resolved or formally accepted, and the gate is signed off.

Opti-Plan will also use engagement mechanics, including intermittent variable rewards and fear-of-missing-out (FOMO) cues. These are included as product and UX requirements, but are governed by strict truthfulness and user-benefit rules. No fake scarcity, fake countdowns, coercive cancellation, shame, hidden fees, or gambling-like financial rewards are allowed.

| Workstream | Release expectation |
| --- | --- |
| Product | Clear user problem, scope, free/paid value, retention reason |
| UX | A first-time user can add income, record spending and understand the dashboard without training |
| Behavioral engagement | Rewards and FOMO cues are truthful, contextual, optional where appropriate, and tied to healthy money actions |
| Engineering | Strict TypeScript, reproducible migrations, CI, automated tests, environment separation |
| Security | OWASP ASVS-aligned verification; zero unresolved Critical/High release risks |
| Accessibility | WCAG 2.2 AA target with automated and manual verification |
| Data | Strong ownership model and row-level access control |
| Payments | Server-verified subscription lifecycle and authenticated webhooks |
| PWA | Installable, responsive, offline-aware, reliable sync for supported critical flows |
| Release | Production gate passes with documented evidence and rollback readiness |

# 2. Product Definition and Non-Negotiable Principles

• Primary jobs: record income, record spending, understand money left, set simple plans, track goals and upcoming bills.

• Universal profiles: salaried employee, freelancer/gig worker, self-employed, business owner managing personal money, student, couple/family, retiree and multiple-income earner.

• Personalization should change suggested categories, language and nudges without creating separate products or complex setup paths.

• Mobile/PWA is a first-class experience, not a responsive afterthought. Desktop supports deeper review; mobile prioritizes quick capture.

• The dashboard should answer the user’s current financial position in seconds, not present a wall of financial metrics.

• Paid value must come from recurring utility such as history, planning, goals, bills, reports, sync and richer insights - not by holding the user’s own essential data hostage.

• Every feature proposal must pass a simplicity test: if it makes the product look advanced but does not make money management easier, it stays out of the MVP.

## Provisional MVP navigation

| Desktop | Mobile/PWA |
| --- | --- |
| Overview | Home |
| Activity | Activity |
| Plan | Plan |
| Goals | Quick Add (central action) |
| Bills | Profile / Settings |
| Settings |  |

# 3. Audit Governance and Severity Model

OPERATING RULE Every phase follows: Build -> Test -> Audit -> Fix -> Re-test -> Sign off -> Proceed. A failed gate blocks dependent work unless a documented exception is approved by the product owner and technical lead.

| Severity | Definition | Default release action |
| --- | --- | --- |
| Critical | Data exposure, unauthorized financial-data access, payment fraud path, account takeover, destructive data corruption, or severe production outage risk. | Immediate FAIL. No release. |
| High | Major security, privacy, calculation, entitlement, accessibility, sync or core workflow defect affecting normal users. | FAIL until fixed and re-tested. |
| Medium | Important defect with viable workaround and limited blast radius. | May be PASS WITH ACTIONS if explicitly accepted. |
| Low | Cosmetic, minor copy, small layout or non-blocking usability issue. | Track in backlog; does not normally block release. |

## Audit roles

| Role | Responsibility |
| --- | --- |
| Product Owner | Approves scope, pricing, behavioral mechanics and release decision. |
| UX/Product Designer | Owns flows, design system, content hierarchy, accessibility-by-design and engagement patterns. |
| Engineering Lead | Owns architecture, code quality, migrations, CI, observability and remediation. |
| Security/Privacy Reviewer | Challenges authorization, data handling, payment verification, secrets and abuse cases. |
| QA / Release Auditor | Verifies requirements independently, reviews evidence and executes release gates. |
| Beta/UAT Users | Validate real-world clarity, trust and usability across target profiles. |

# 4. Ethical Behavioral Engagement System: Variable Rewards and FOMO

PRODUCT INTENT Use behavioral engagement to help users return, complete money-management actions and notice progress. Do not use it to pressure users into spending money, hide subscription terms, prevent cancellation, or create false urgency.

## 4.1 Intermittent variable rewards

Variable rewards should provide occasional, non-guaranteed moments of delight or useful discovery after genuine user actions. The variability can be in which insight, celebration, badge, visual treatment or contextual prompt appears - not in whether the user receives their own money, data or essential functionality.

Opti-Plan should not imitate gambling mechanics. There should be no randomized cash prize, paid spin, loot-box pattern, “deposit to unlock a chance,” or financial outcome driven by chance.

| Approved reward pattern | Trigger | Variable element | User benefit | Audit requirement |
| --- | --- | --- | --- | --- |
| Progress insight reveal | After meaningful activity such as several transactions or a weekly review | Which useful insight appears | Makes patterns easier to notice | Insight must be derived from real user data and mathematically reproducible. |
| Money win card | When a real positive change is detected | Which improvement is highlighted | Reinforces useful behavior | Never invent savings or imply causation that data cannot support. |
| Milestone celebration | Goal, planning or consistency milestone | Animation, badge or message variant | Creates emotional recognition | No loss of money/data if milestone is missed. |
| Weekly discovery card | Periodic return after sufficient data exists | Tip, comparison, mini-challenge or reflection prompt | Keeps review experience fresh | Must be dismissible and not obscure core data. |
| Monthly recap reveal | At month close or when user chooses to review | Sequence/order of highlights | Builds a recurring ritual | All numbers must match source transactions. |
| Optional theme/badge unlock | After genuine usage milestone | Cosmetic reward | Adds delight without financial pressure | Must not be confused with paid entitlement. |

## 4.2 FOMO as truthful urgency

FOMO may be used only where the user can genuinely miss a time-bound opportunity, deadline, plan, bill, review window or real commercial offer. The product must never create urgency from fabricated scarcity.

| Allowed FOMO cue | Example content | Why it is acceptable |
| --- | --- | --- |
| Month-end completion | “August ends in 3 days. Finish your money check-in while the month is still fresh.” | The date is real and the action benefits the user. |
| Bill deadline | “2 bills are due in the next 7 days.” | Based on the user’s actual bill dates. |
| Savings pace | “You are 15,000 away from this month’s savings target with 6 days left.” | Derived from a real user-set target and calendar. |
| Goal pace | “At your current pace, this goal may miss its target date.” | Uses transparent progress math. |
| Trial expiry | “Your Plus trial ends 31 August.” | Uses a real, non-resetting subscription date. |
| Genuine campaign | “Annual plan discount ends 5 September.” | Only if the offer truly ends on that date and does not silently reset. |

## 4.3 Prohibited dark-pattern behavior

[ ] No fake or resetting countdown timers.

[ ] No false “limited spots,” fake popularity, fake live purchase counts or fabricated scarcity.

[ ] No shaming such as “Only careless people skip saving” or emotionally manipulative debt language.

[ ] No hiding cancellation, forcing phone calls to cancel an online subscription, or adding unnecessary cancellation steps.

[ ] No pre-selected paid add-ons, hidden fees or ambiguous total subscription price.

[ ] No withholding the user’s historical data simply to frighten them into renewing; define fair export and downgrade behavior.

[ ] No notifications designed primarily to induce anxiety about money.

[ ] No randomized monetary prize, paid chance mechanic or gambling-like reward loop.

[ ] No streak punishment that deletes progress, data or earned financial value.

[ ] No false claims that using Opti-Plan will guarantee savings or improve financial outcomes by a specific amount.

AUDIT STANDARD The FTC has identified fake countdown timers, false limited-time messages and cancellation obstruction as dark-pattern tactics. Opti-Plan must explicitly test against these patterns before release.

## 4.4 Content and microcopy rules

| Use | Avoid |
| --- | --- |
| “You recorded 5 days this week. Your weekly summary is ready.” | “Come back now or lose your streak forever.” |
| “Transport is 18% higher than your recent average.” | “Your transport spending is terrible.” |
| “You have 3 days left to finish August’s check-in.” | “LAST CHANCE!!! ACT NOW!!!” when nothing actually expires. |
| “Your Plus plan renews on 2 September for [price].” | Hiding renewal amount or renewal date. |
| “Pause this reminder” / “Not useful” | Repeated push alerts with no easy preference control. |
| “Goal completed. Nice work - review what helped.” | Gambling-style confetti or prize language tied to spending more money. |

## 4.5 Engagement audit metrics

• Activation: percentage of new users who add first income and first expense.

• Healthy usage: percentage completing weekly or monthly money review, not raw screen time.

• Retention: 7-day and 30-day return rate, segmented by profile and plan.

• Planning value: goal creation, goal contribution and bill-review completion.

• Notification health: opt-out rate, mute rate and complaint rate by notification type.

• Paywall health: upgrade conversion alongside cancellation completion time, refund rate and support complaints.

• Behavioral safety: no engagement experiment is considered successful if conversion rises while trust, cancellation ease or user comprehension materially worsens.

# 5. Product Architecture and MVP Boundary

| MVP capability | Included | Notes |
| --- | --- | --- |
| Authentication | Yes | Email/password or approved authentication flow; secure account lifecycle. |
| Onboarding | Yes | Profile, currency, optional spending limit and optional savings target. |
| Money In / Money Out | Yes | Fast capture is the core action. |
| Dashboard | Yes | Money left, income, spending, savings, debt and a small number of useful summaries. |
| Activity | Yes | Search, filter, edit and delete transactions. |
| Planning / Goals / Bills | Yes | Simple; not accounting-grade forecasting. |
| Behavioral engagement | Yes | Variable rewards and truthful FOMO under the rules in Section 4. |
| Subscription | Yes | Free/Plus entitlements, server-verified payments. |
| PWA + basic offline | Yes | Installability, offline-aware shell, offline transaction queue if validated. |
| AI financial advisor | No | Future evaluation only. |
| Bank integrations | No | Future evaluation only. |
| Investment/crypto/lending/tax/accounting | No | Outside MVP. |

RECOMMENDED STACK Next.js + TypeScript + Tailwind CSS + shadcn/ui + Lucide + Motion; Supabase for authentication/database; Paystack for Nigerian recurring billing; PWA manifest/service worker and local offline storage strategy. Final implementation choices must pass Phase 3 architecture review.

PHASE 0

# Governance & Product Requirements

PHASE OBJECTIVE Lock the product problem, user segments, MVP, business model, behavioral engagement boundaries and acceptance criteria before development begins.

## Build / deliver

[ ] Approved Product Requirements Document (PRD)

[ ] MVP and explicit out-of-scope list

[ ] Free vs Plus entitlement matrix

[ ] Profile definitions and supported currencies

[ ] Pricing hypothesis and cancellation/refund principles

[ ] Behavioral engagement policy with variable reward/FOMO rules

[ ] Analytics measurement plan and privacy boundaries

## Audit checklist

[ ] Every MVP feature maps to a user problem or retention/business requirement.

[ ] Free and paid value are understandable without hidden limitations.

[ ] No feature conflicts with the simplicity principle.

[ ] Engagement mechanics have explicit user benefit, truth source and prohibited misuse.

[ ] Each requirement has acceptance criteria that can later be tested.

## Required evidence

[ ] Signed PRD

[ ] Scope matrix

[ ] Entitlement matrix

[ ] Behavioral engagement register

[ ] Decision log

GATE PASS CONDITION PASS only when scope is stable enough to design and every behavioral mechanic has an owner, trigger, value and audit rule.

| Audit decision | Owner | Date | Notes |
| --- | --- | --- | --- |
| PASS / PASS WITH ACTIONS / FAIL |  |  |  |

PHASE 1

# User Experience & Information Architecture

PHASE OBJECTIVE Design the end-to-end experience so a first-time user can complete the core money workflow without training.

## Build / deliver

[ ] User journeys for first-time and returning users

[ ] Mobile-first information architecture

[ ] Desktop navigation

[ ] Onboarding flow

[ ] Quick Add flow

[ ] Empty/loading/error/offline states

[ ] Low-fidelity wireframes

[ ] Content hierarchy and microcopy draft

## Audit checklist

[ ] Core path is obvious: sign up -> onboard -> add money -> see dashboard.

[ ] Quick Add can be reached from key mobile screens.

[ ] No onboarding step is required unless it changes product behavior or compliance.

[ ] FOMO copy is truthful and only references real deadlines/data.

[ ] Variable rewards do not interrupt transaction entry or hide financial facts.

[ ] Destructive actions have clear confirmation and recovery where appropriate.

## Required evidence

[ ] Prototype/wireframes

[ ] Usability test notes

[ ] Screen inventory

[ ] Content inventory

[ ] UX issue log

GATE PASS CONDITION PASS when representative users can complete core tasks without instruction and no high-severity navigation or comprehension issue remains.

| Audit decision | Owner | Date | Notes |
| --- | --- | --- | --- |
| PASS / PASS WITH ACTIONS / FAIL |  |  |  |

PHASE 2

# Visual Design System

PHASE OBJECTIVE Create a consistent, premium, calm and accessible visual language using shadcn/ui primitives and restrained motion.

## Build / deliver

[ ] Color and typography tokens

[ ] Spacing/radius/elevation tokens

[ ] Buttons, inputs, cards, sheets, dialogs, tabs, navigation

[ ] Chart and progress components

[ ] Dark mode

[ ] Animation/micro-interaction specification

[ ] Reward/celebration visual language

[ ] Accessible focus/error/success states

## Audit checklist

[ ] Components look consistent across desktop/mobile.

[ ] Financial numbers remain readable at a glance.

[ ] Color is not the sole carrier of meaning.

[ ] Motion has reduced-motion fallback.

[ ] Reward animations are brief and non-obstructive.

[ ] FOMO cues do not use alarming visual treatment unless the underlying event is genuinely urgent.

## Required evidence

[ ] Design tokens

[ ] Component library

[ ] Responsive mockups

[ ] Motion spec

[ ] Accessibility contrast evidence

GATE PASS CONDITION PASS when design-system components cover the MVP and visual choices support clarity rather than decoration.

| Audit decision | Owner | Date | Notes |
| --- | --- | --- | --- |
| PASS / PASS WITH ACTIONS / FAIL |  |  |  |

PHASE 3

# Technical Architecture

PHASE OBJECTIVE Define application boundaries, environments, data flow, payment model, PWA strategy and security responsibilities before feature implementation.

## Build / deliver

[ ] Architecture diagram

[ ] Client/server responsibility map

[ ] Database schema draft

[ ] Auth/session model

[ ] Payment/webhook architecture

[ ] PWA/offline sync design

[ ] Environment separation: local/staging/production

[ ] Logging/observability plan

[ ] Backup/recovery approach

## Audit checklist

[ ] No secret or privileged operation depends on client trust.

[ ] Subscription entitlement is server-verifiable.

[ ] Offline data has a conflict/duplicate strategy.

[ ] Database ownership is explicit.

[ ] Architecture supports future family accounts without requiring MVP complexity.

[ ] Failure modes and rollback paths are documented.

## Required evidence

[ ] Architecture Decision Records

[ ] Threat model

[ ] Data-flow diagram

[ ] Environment matrix

[ ] Risk register

GATE PASS CONDITION PASS when engineering, security and product owners agree the architecture can support the MVP without unacceptable rework or data risk.

| Audit decision | Owner | Date | Notes |
| --- | --- | --- | --- |
| PASS / PASS WITH ACTIONS / FAIL |  |  |  |

PHASE 4

# Engineering Foundation & CI

PHASE OBJECTIVE Create a reproducible repository and automated quality baseline before feature development accelerates.

## Build / deliver

[ ] Next.js/TypeScript project

[ ] Lint/format/typecheck configuration

[ ] Testing framework

[ ] Playwright E2E setup

[ ] Environment validation

[ ] Database migration workflow

[ ] CI pipeline

[ ] Staging deployment

[ ] Error boundary and basic logging

## Audit checklist

[ ] Clean clone can install and build.

[ ] CI fails on type, lint, unit or build errors.

[ ] No production secrets are committed.

[ ] Database changes are migration-backed.

[ ] Preview/staging deployments are separated from production.

## Required evidence

[ ] CI run

[ ] Build logs

[ ] Repository conventions

[ ] Environment documentation

[ ] Initial test report

GATE PASS CONDITION PASS when the empty/foundation application can be built, tested and deployed reproducibly.

| Audit decision | Owner | Date | Notes |
| --- | --- | --- | --- |
| PASS / PASS WITH ACTIONS / FAIL |  |  |  |

PHASE 5

# Data Model, Privacy & Row-Level Security

PHASE OBJECTIVE Build the data foundation so every user-owned financial record is correctly isolated and auditable.

## Build / deliver

[ ] Profiles

[ ] Transactions

[ ] Categories

[ ] Monthly plans

[ ] Goals/contributions

[ ] Bills

[ ] Subscription/entitlement records

[ ] RLS policies

[ ] Indexes and constraints

[ ] Data retention/export/delete behavior

## Audit checklist

[ ] User A cannot read/update/delete User B data.

[ ] Ownership cannot be reassigned by client payload.

[ ] Negative or structurally invalid transaction data is rejected where applicable.

[ ] Privileged service credentials are server-only.

[ ] Views/functions do not accidentally bypass row-level security.

[ ] Delete/export behavior matches documented policy.

## Required evidence

[ ] Migration files

[ ] Schema diagram

[ ] RLS policy list

[ ] Automated cross-user tests

[ ] Data privacy checklist

GATE PASS CONDITION FAIL automatically if cross-user access is possible. PASS only with automated isolation evidence.

| Audit decision | Owner | Date | Notes |
| --- | --- | --- | --- |
| PASS / PASS WITH ACTIONS / FAIL |  |  |  |

PHASE 6

# Authentication & Account Lifecycle

PHASE OBJECTIVE Implement secure, understandable signup, login, logout, verification, recovery and account management.

## Build / deliver

[ ] Sign up

[ ] Login/logout

[ ] Email verification if used

[ ] Forgot/reset password

[ ] Session recovery

[ ] Protected routes

[ ] Account deletion

[ ] Profile/settings

## Audit checklist

[ ] Unauthenticated users cannot access protected data.

[ ] Expired/invalid sessions recover safely.

[ ] Error messages are useful without leaking sensitive details.

[ ] Authentication works with keyboard and assistive technology.

[ ] Account deletion/cancellation paths are discoverable.

## Required evidence

[ ] Auth E2E suite

[ ] Session test results

[ ] Accessibility evidence

[ ] Account lifecycle screenshots

GATE PASS CONDITION PASS when all account lifecycle tests pass and no High/Critical auth defect remains.

| Audit decision | Owner | Date | Notes |
| --- | --- | --- | --- |
| PASS / PASS WITH ACTIONS / FAIL |  |  |  |

PHASE 7

# Core Money Engine

PHASE OBJECTIVE Implement one trusted calculation model for income, expenses, savings, debt and money remaining.

## Build / deliver

[ ] Money In form

[ ] Money Out form

[ ] Transaction CRUD

[ ] Category handling

[ ] Monthly aggregation

[ ] Savings/debt classification

[ ] Money-left calculation

[ ] Currency formatting

[ ] Calculation utilities/tests

## Audit checklist

[ ] The same source-of-truth calculations power dashboard, summary and exports.

[ ] Test known scenarios including 350,000 income, 135,000 normal spending, 30,000 savings and 15,000 debt -> 170,000 remaining.

[ ] Zero, edit, delete, month-boundary and large-number cases behave correctly.

[ ] Invalid values cannot silently corrupt totals.

[ ] Timezone rules are defined and tested.

## Required evidence

[ ] Unit test report

[ ] Known-scenario calculation sheet

[ ] Transaction CRUD E2E

[ ] Edge-case test results

GATE PASS CONDITION PASS only when calculation tests are deterministic and the core transaction workflow is stable.

| Audit decision | Owner | Date | Notes |
| --- | --- | --- | --- |
| PASS / PASS WITH ACTIONS / FAIL |  |  |  |

PHASE 8

# Dashboard, Activity & Search

PHASE OBJECTIVE Present the user’s current money position in seconds and provide simple access to transaction history.

## Build / deliver

[ ] Dashboard summary cards

[ ] Top categories or single useful chart

[ ] Upcoming bills summary

[ ] Activity list

[ ] Search and filters

[ ] Edit/delete access

[ ] Responsive states

## Audit checklist

[ ] Dashboard numbers reconcile exactly with transaction source data.

[ ] No duplicate calculation logic exists in visual components.

[ ] User can understand money left, money in and money out quickly.

[ ] Search/filter results are correct.

[ ] Empty state tells user what to do next without pressure.

## Required evidence

[ ] Dashboard reconciliation test

[ ] Responsive screenshots

[ ] Activity E2E

[ ] Usability test notes

GATE PASS CONDITION PASS when dashboard accuracy is proven and users can interpret it without explanation.

| Audit decision | Owner | Date | Notes |
| --- | --- | --- | --- |
| PASS / PASS WITH ACTIONS / FAIL |  |  |  |

PHASE 9

# Planning, Goals & Bills

PHASE OBJECTIVE Add recurring value beyond tracking without turning Opti-Plan into accounting software.

## Build / deliver

[ ] Optional monthly spending limit

[ ] Optional savings target

[ ] Savings goals

[ ] Goal contributions

[ ] Bills/subscriptions tracker

[ ] Upcoming-due logic

[ ] Monthly check-in

## Audit checklist

[ ] Optional features remain skippable.

[ ] Progress percentages and remaining amounts are correct.

[ ] Due-date logic handles month/year boundaries.

[ ] Bill and goal updates persist after refresh.

[ ] No feature produces alarmist copy from normal variance.

## Required evidence

[ ] Feature E2E tests

[ ] Calculation evidence

[ ] Persistence tests

[ ] UX review

GATE PASS CONDITION PASS when each planning module works independently and its dashboard summary reconciles.

| Audit decision | Owner | Date | Notes |
| --- | --- | --- | --- |
| PASS / PASS WITH ACTIONS / FAIL |  |  |  |

PHASE 10

# Behavioral Engagement Layer

PHASE OBJECTIVE Implement intermittent variable rewards and FOMO cues as auditable content/UX systems that reinforce healthy actions and recurring review.

## Build / deliver

[ ] Engagement event rules

[ ] Variable insight engine

[ ] Milestone/celebration system

[ ] Monthly recap reveal

[ ] Optional streak/consistency system if retained

[ ] Real-deadline FOMO component

[ ] Notification preference controls

[ ] Experiment/feature-flag support

## Audit checklist

[ ] Every FOMO message has a verifiable truth source and expiry.

[ ] No countdown resets unless the underlying event genuinely restarts.

[ ] Every variable reward is non-monetary or otherwise legally/commercially approved and never gambling-like.

[ ] Reward content never fabricates savings.

[ ] Users can dismiss or mute non-essential prompts.

[ ] Engagement does not block cancellation, data export, transaction entry or dashboard access.

[ ] Experiment success includes trust/opt-out metrics, not conversion alone.

## Required evidence

[ ] Engagement mechanics register

[ ] Copy library

[ ] Truth-source tests

[ ] Notification preference tests

[ ] Dark-pattern audit

[ ] Experiment guardrail report

GATE PASS CONDITION FAIL if any fake scarcity, coercive cancellation, fabricated metric or gambling-like reward exists. PASS only when all mechanics satisfy Section 4.

| Audit decision | Owner | Date | Notes |
| --- | --- | --- | --- |
| PASS / PASS WITH ACTIONS / FAIL |  |  |  |

PHASE 11

# Subscription, Paywall & Entitlements

PHASE OBJECTIVE Implement recurring billing and paid access with transparent pricing, secure verification and easy lifecycle management.

## Build / deliver

[ ] Free/Plus entitlement service

[ ] Pricing UI

[ ] Checkout

[ ] Webhook endpoint

[ ] Subscription status management

[ ] Renewal/failure/cancellation states

[ ] Billing history/status

[ ] Downgrade behavior

## Audit checklist

[ ] Paywall states match entitlement matrix.

[ ] Browser/client cannot self-activate Plus.

[ ] Paystack webhook signature is verified before processing.

[ ] Webhook handling is idempotent.

[ ] Renewal date and price are clearly disclosed.

[ ] Cancellation is not intentionally harder than signup.

[ ] Trial/discount urgency uses real dates and does not reset deceptively.

## Required evidence

[ ] Payment test logs

[ ] Webhook verification tests

[ ] Entitlement E2E

[ ] Cancellation UX test

[ ] Failed-payment scenario

GATE PASS CONDITION PASS only when entitlement cannot be forged and lifecycle states are accurate, transparent and recoverable.

| Audit decision | Owner | Date | Notes |
| --- | --- | --- | --- |
| PASS / PASS WITH ACTIONS / FAIL |  |  |  |

PHASE 12

# PWA, Offline & Sync

PHASE OBJECTIVE Deliver an installable app-like experience and a safe offline strategy for supported critical actions.

## Build / deliver

[ ] Web app manifest

[ ] Required icons/screenshots

[ ] Service worker

[ ] Offline app shell

[ ] Install UX

[ ] Local transaction queue if enabled

[ ] Reconnect/sync logic

[ ] Duplicate prevention

[ ] Update strategy

## Audit checklist

[ ] Installability tested on target browsers/devices.

[ ] Core online experience never depends on service-worker availability.

[ ] Offline entry clearly shows sync state.

[ ] Reconnect does not duplicate transactions.

[ ] Failed sync is visible and recoverable.

[ ] Cached data does not expose another user after logout/account switch.

## Required evidence

[ ] PWA install report

[ ] Offline E2E

[ ] Sync/duplicate test

[ ] Device matrix

[ ] Update test

GATE PASS CONDITION PASS when install, offline-supported flows and reconnect behavior are reliable on the launch device matrix.

| Audit decision | Owner | Date | Notes |
| --- | --- | --- | --- |
| PASS / PASS WITH ACTIONS / FAIL |  |  |  |

PHASE 13

# Accessibility

PHASE OBJECTIVE Verify Opti-Plan against WCAG 2.2 AA as the accessibility target across core flows.

## Build / deliver

[ ] Semantic structure

[ ] Keyboard navigation

[ ] Visible focus

[ ] Accessible forms/errors

[ ] Target sizes

[ ] Dialog/sheet focus behavior

[ ] Reduced motion

[ ] Screen-reader labels

[ ] Accessible authentication

[ ] Color/contrast checks

## Audit checklist

[ ] Core flows complete without mouse/touch.

[ ] Focus is not obscured.

[ ] Inputs have programmatic labels and useful errors.

[ ] Dialogs restore focus correctly.

[ ] Critical status is not color-only.

[ ] Motion can be reduced.

[ ] Automated audit findings are manually validated.

## Required evidence

[ ] Automated a11y report

[ ] Keyboard test record

[ ] Screen-reader smoke test

[ ] Contrast evidence

[ ] Manual WCAG checklist

GATE PASS CONDITION PASS with no Critical/High accessibility barrier in signup, transaction entry, dashboard, subscription or cancellation.

| Audit decision | Owner | Date | Notes |
| --- | --- | --- | --- |
| PASS / PASS WITH ACTIONS / FAIL |  |  |  |

PHASE 14

# Security & Privacy Audit

PHASE OBJECTIVE Perform an independent adversarial review aligned to relevant OWASP ASVS 5.0.0 controls and the product threat model.

## Build / deliver

[ ] Authorization review

[ ] Session/auth review

[ ] Input validation

[ ] Injection/XSS/CSRF review as relevant

[ ] Secrets/config review

[ ] RLS verification

[ ] Webhook verification

[ ] Security headers

[ ] Rate limiting/abuse controls

[ ] Dependency review

[ ] Privacy/data minimization review

## Audit checklist

[ ] Attempt direct-object access across users.

[ ] Attempt client-side entitlement manipulation.

[ ] Attempt malformed/negative/oversized payloads.

[ ] Replay/forge webhook scenarios.

[ ] Verify server-only secrets are not exposed.

[ ] Verify logs do not leak sensitive financial details unnecessarily.

[ ] Review account deletion/export and consent/notification settings.

## Required evidence

[ ] Security test report

[ ] ASVS mapping

[ ] Threat-model update

[ ] Dependency scan

[ ] Remediation evidence

GATE PASS CONDITION Zero unresolved Critical/High security or privacy issues. Medium risks require explicit acceptance and owner/date.

| Audit decision | Owner | Date | Notes |
| --- | --- | --- | --- |
| PASS / PASS WITH ACTIONS / FAIL |  |  |  |

PHASE 15

# Performance, Reliability & Observability

PHASE OBJECTIVE Ensure Opti-Plan remains fast, understandable and recoverable under realistic network, device and data conditions.

## Build / deliver

[ ] Performance budget

[ ] Query/index review

[ ] Loading/skeleton states

[ ] Error recovery

[ ] Structured logging

[ ] Error monitoring

[ ] Key product/health metrics

[ ] Backup and restore validation

[ ] Rate/usage monitoring

## Audit checklist

[ ] Dashboard does not make unnecessary repeated queries.

[ ] Large transaction history remains usable.

[ ] Slow network has clear loading and retry states.

[ ] User-entered data is not silently lost on recoverable errors.

[ ] Operational alerts cover auth/payment/sync failures.

## Required evidence

[ ] Performance report

[ ] Query review

[ ] Error-state screenshots

[ ] Monitoring dashboard

[ ] Restore test evidence

GATE PASS CONDITION PASS when critical flows remain responsive and failures are observable and recoverable.

| Audit decision | Owner | Date | Notes |
| --- | --- | --- | --- |
| PASS / PASS WITH ACTIONS / FAIL |  |  |  |

PHASE 16

# QA, E2E & Release Candidate

PHASE OBJECTIVE Prove complete customer workflows in a production-like staging environment before beta or release.

## Build / deliver

[ ] Unit/integration regression suite

[ ] Playwright release-gate suite

[ ] Cross-browser smoke tests

[ ] Responsive/device tests

[ ] Payment test mode

[ ] PWA/offline release tests

[ ] Regression issue closure

## Audit checklist

[ ] New user: signup -> onboarding -> add income -> add expense -> dashboard.

[ ] Existing user: edit/delete/search/persist.

[ ] Goal/bill/planning flows persist after refresh.

[ ] Free user -> paywall -> valid subscription -> entitlement.

[ ] User A cannot access User B.

[ ] Offline supported transaction -> reconnect -> one synchronized record.

[ ] Cancellation works and paid state updates correctly.

## Required evidence

[ ] Full test report

[ ] Playwright traces for failures

[ ] Release candidate build identifier

[ ] Bug closure list

GATE PASS CONDITION PASS only when the release-gate suite passes without relying on retries to hide instability and no release blocker remains.

| Audit decision | Owner | Date | Notes |
| --- | --- | --- | --- |
| PASS / PASS WITH ACTIONS / FAIL |  |  |  |

PHASE 17

# Beta & User Acceptance Testing

PHASE OBJECTIVE Validate real-world comprehension, trust, usefulness and willingness to pay across representative target profiles.

## Build / deliver

[ ] Closed beta cohort

[ ] Task-based usability sessions

[ ] Subscription comprehension test

[ ] Engagement/FOMO perception test

[ ] Support feedback collection

[ ] Issue prioritization

## Audit checklist

[ ] Users can add income/expense and find money left without coaching.

[ ] Users understand Plus price, renewal and cancellation.

[ ] FOMO prompts are perceived as useful reminders rather than pressure.

[ ] Variable rewards feel relevant, not childish or distracting.

[ ] No repeated confusion across the same core screen goes unresolved.

## Required evidence

[ ] Beta findings

[ ] Task completion rates

[ ] Interview notes

[ ] Prioritized fixes

[ ] UAT sign-off

GATE PASS CONDITION PASS when core usability is stable and no repeated high-severity trust/comprehension problem remains.

| Audit decision | Owner | Date | Notes |
| --- | --- | --- | --- |
| PASS / PASS WITH ACTIONS / FAIL |  |  |  |

PHASE 18

# Production Launch Gate

PHASE OBJECTIVE Approve the exact production build, infrastructure, payment configuration, legal content and operational readiness.

## Build / deliver

[ ] Production environment

[ ] Domain/HTTPS

[ ] Production database and migrations

[ ] Production Paystack configuration

[ ] Webhook endpoint

[ ] Privacy/terms/subscription terms

[ ] Support and incident contacts

[ ] Backups

[ ] Rollback plan

[ ] Final release notes

## Audit checklist

[ ] All prior gate evidence linked.

[ ] Production secrets and URLs verified.

[ ] Payment and cancellation smoke-tested.

[ ] PWA manifest/service worker verified on production origin.

[ ] Analytics/monitoring enabled with privacy controls.

[ ] No known Critical/High issue open.

[ ] Rollback can be executed.

## Required evidence

[ ] Final release checklist

[ ] Production smoke report

[ ] Backup/rollback evidence

[ ] Legal page URLs

[ ] Signed release decision

GATE PASS CONDITION RELEASE APPROVED only when Product, Engineering, QA and Security/Privacy sign off on the same build identifier.

| Audit decision | Owner | Date | Notes |
| --- | --- | --- | --- |
| PASS / PASS WITH ACTIONS / FAIL |  |  |  |

PHASE 19

# Post-Launch Monitoring & Optimization

PHASE OBJECTIVE Protect stability and learn from real usage before expanding scope.

## Build / deliver

[ ] 30-day monitoring plan

[ ] Crash/error review

[ ] Payment failure review

[ ] Support themes

[ ] Retention funnel

[ ] Engagement mechanic health

[ ] Cancellation/refund analysis

[ ] Feature usage analysis

[ ] Prioritized remediation backlog

## Audit checklist

[ ] Do not add major V2 features while unresolved launch defects remain.

[ ] Review FOMO/notification complaint and opt-out rates.

[ ] Review variable-reward usage against healthy action completion, not time-on-app alone.

[ ] Audit any experiment that materially changes pricing, cancellation, data access or financial messaging before rollout.

[ ] Re-run security/accessibility gates for material architecture changes.

## Required evidence

[ ] 7/14/30-day review reports

[ ] Metric dashboard

[ ] Experiment reports

[ ] Incident register

[ ] V2 proposal

GATE PASS CONDITION PASS into scale/V2 only after the first production period shows acceptable stability, trust and retention signals.

| Audit decision | Owner | Date | Notes |
| --- | --- | --- | --- |
| PASS / PASS WITH ACTIONS / FAIL |  |  |  |

# 26. Master Definition of Done

A FEATURE IS NOT DONE WHEN IT “WORKS ON MY MACHINE.” A feature is Done only when its requirement, user experience, data behavior, authorization, tests, accessibility, analytics, failure states and evidence are complete at the level appropriate to the feature.

[ ] Requirement and acceptance criteria are linked.

[ ] UX matches approved design or deviation is documented.

[ ] Loading, empty, success and error states are implemented.

[ ] Responsive behavior is verified.

[ ] Input validation exists on the correct trust boundary.

[ ] Authorization and ownership behavior are verified.

[ ] Calculation/data behavior is covered by automated tests where appropriate.

[ ] Accessibility checks are complete for interactive states.

[ ] Analytics events are intentional and do not capture unnecessary financial content.

[ ] No console/build/type/lint errors introduced.

[ ] Documentation/migration/config changes are committed.

[ ] QA evidence is attached.

[ ] No unresolved Critical/High defect exists.

[ ] Behavioral engagement changes pass the dark-pattern/ethics check.

[ ] Product owner or delegated reviewer accepts the feature.

# 27. Evidence Pack Template

| Evidence item | Required content |
| --- | --- |
| Requirement | Feature/phase requirement and acceptance criteria. |
| Build | Commit/PR/build identifier and changed files. |
| Data | Migration/schema/policy changes. |
| Tests | Unit, integration, E2E commands and results. |
| UX | Screenshots/video for desktop and mobile states. |
| Accessibility | Automated/manual results relevant to changed UI. |
| Security | Threat/authorization/payment considerations and tests. |
| Engagement | If applicable: trigger, truth source, reward/FOMO copy, opt-out and metric guardrails. |
| Known limitations | What remains intentionally unsupported. |
| Decision | PASS / PASS WITH ACTIONS / FAIL with owner and date. |

# 28. Feature Audit Template

| Field | Entry |
| --- | --- |
| Feature / ticket |  |
| User problem |  |
| Acceptance criteria |  |
| Risk level | Low / Medium / High / Critical |
| Data touched |  |
| Entitlement impact |  |
| Behavioral mechanic | None / Variable Reward / FOMO / Both |
| Truth source for FOMO |  |
| Reward user benefit |  |
| Changed files / migrations |  |
| Automated tests |  |
| Manual tests |  |
| Accessibility evidence |  |
| Security evidence |  |
| Known limitations |  |
| Auditor decision | PASS / PASS WITH ACTIONS / FAIL |
| Owner / date |  |

# 29. Release Sign-Off

| Release domain | Status | Owner | Evidence / notes |
| --- | --- | --- | --- |
| Product / scope | PASS / FAIL |  |  |
| UX / content | PASS / FAIL |  |  |
| Behavioral engagement / dark-pattern review | PASS / FAIL |  |  |
| Functional QA | PASS / FAIL |  |  |
| Data integrity / calculations | PASS / FAIL |  |  |
| Authentication / authorization | PASS / FAIL |  |  |
| Payments / entitlements | PASS / FAIL |  |  |
| PWA / offline | PASS / FAIL |  |  |
| Accessibility | PASS / FAIL |  |  |
| Security / privacy | PASS / FAIL |  |  |
| Performance / reliability | PASS / FAIL |  |  |
| E2E release gate | PASS / FAIL |  |  |
| UAT | PASS / FAIL |  |  |
| Production operations | PASS / FAIL |  |  |

FINAL DECISION Build identifier: ____________________ Release decision: APPROVED / REJECTED Date: ____________

| Signatory | Name | Signature / approval | Date |
| --- | --- | --- | --- |
| Product Owner |  |  |  |
| Engineering Lead |  |  |  |
| QA / Release Auditor |  |  |  |
| Security / Privacy Reviewer |  |  |  |

# 30. Standards and References

External references are used as audit baselines or implementation guidance; they do not replace product-specific threat modeling, legal review or manual testing.

| Reference | URL | Use in Opti-Plan audit |
| --- | --- | --- |
| OWASP Application Security Verification Standard (ASVS) 5.0.0 | https://owasp.org/www-project-application-security-verification-standard/ | Security verification baseline; OWASP lists 5.0.0 as the latest stable version. |
| W3C Web Content Accessibility Guidelines (WCAG) 2.2 | https://www.w3.org/TR/WCAG22/ | Accessibility target; WCAG 2.2 is a W3C Recommendation. |
| Federal Trade Commission - Bringing Dark Patterns to Light | https://www.ftc.gov/reports/bringing-dark-patterns-light | Consumer-protection reference for deceptive urgency, hidden information and cancellation obstruction. |
| Supabase - Securing your API / Row Level Security guidance | https://supabase.com/docs/guides/api/securing-your-api | Data API security, grants and row-level security guidance. |
| Paystack - Webhooks | https://paystack.com/docs/payments/webhooks/ | Webhook delivery and x-paystack-signature HMAC SHA-512 verification guidance. |
| Paystack - Subscriptions | https://paystack.com/docs/payments/subscriptions/ | Subscription lifecycle and event guidance. |
| web.dev - Learn Progressive Web Apps | https://web.dev/learn/pwa/ | PWA manifest, installability, service worker and offline guidance. |

## Document maintenance rule

• Increment the document version when scope, pricing, architecture, entitlement rules, behavioral engagement rules or release gates materially change.

• Keep audit evidence linked to the version of requirements and build that was actually tested.

• Never overwrite a FAIL decision without recording the remediation and re-test that changed it.

• Re-run relevant gates whenever a later change invalidates earlier evidence.